INSTITUTE OF INFORMATION TECHNOLOGY AND MANAGEMENT (IITM)

Business Requirements Document (BRD)

IITM Dynamic Website Development

Version: 1.0

Date: 11 May 2026

Prepared for: IITM

Prepared by: Yang Khor Pvt. Ltd.

Document Control

| Project Name | IITM Dynamic Website Development |
| --- | --- |
| Document Title | Business Requirements Document (BRD) |
| Version | 1.0 |
| Date | 11 May 2026 |
| Owner | IITM |
| Prepared By | Yang Khor Pvt. Ltd. |

Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 11 May 2026 | Professional BRD with governance, expanded requirements, and acceptance criteria. Based on the IITM Website contain Draft | Mr. Phub Gyeltshen / Nermit Lapcha |

Review & Approval

| Name | Role | Organization | Signature | Date |
| --- | --- | --- | --- | --- |
| Yang Khor Pvt. Ltd | Project Sponsor | IITM |  |  |
| Phub Gyeltshen/Nermit Lapcha | Project Owner / Marketing Lead | IITM |  |  |
| Jigme Choling | IT Lead | IITM |  |  |
| Tshewang Dhendup | Vendor Project Manager | Yang Khor Pvt. Ltd. |  |  |

Table of Contents

Contents

Document Control	2

Revision History	2

Review & Approval	2

Table of Contents	3

1. Executive Summary	5

2. Background and Business Context	5

3. Business Goals and Objectives	5

3.1 Strategic Objectives	5

3.2 Operational Objectives	5

3.3 Success Metrics (KPIs)	5

4. Scope	6

4.1 In-Scope	6

4.2 Out-of-Scope (Future Phase)	6

5. Stakeholders and Governance	6

5.1 Key Stakeholders	6

5.2 RACI Matrix (High-Level)	6

6. Current State and Future State	7

6.1 Current State (Problem Statement)	7

6.2 Future State (Target State)	7

7. Business and Functional Requirements	7

7.1 Information Architecture (Website Structure)	7

Primary Pages	7

Program Landing Pages (Dedicated)	7

7.2 Content Requirements	7

Core institutional content must include:	7

Focus Areas (as presented by IITM)	8

Key Institutional Clients (to be showcased)	8

International Partnerships (to be showcased)	8

7.3 CMS (Content Management System) Requirements	8

7.4 Lead Generation and Forms	8

7.5 Search and Navigation	9

7.6 SEO and Analytics	9

7.7 Contact and Communication Requirements	9

8. Non-Functional Requirements	9

9. User Personas and Key Journeys	10

10. Assumptions, Dependencies, and Constraints	10

Assumptions	10

Dependencies	10

Constraints	10

11. Risks and Mitigation	10

12. Acceptance Criteria	11

13. Implementation Approach (High-Level)	11

14. Future Enhancements (Roadmap)	11

Annex A: Source Content Summary (IITM Website Content Draft)	11

1. Executive Summary

IITM requires a modern, dynamic, content-driven website to present its institutional profile and training offerings, and to enable high-quality lead generation for individuals, corporate clients, and government agencies.

The website will consolidate IITM’s focus areas, program landing pages, training experience, partnerships, and contact channels into a single authoritative digital platform.

2. Background and Business Context

Established in 2015 under the Ministry of Economic Affairs, Royal Government of Bhutan, IITM delivers industry-aligned training and applied learning programs for ICT, cybersecurity, management, and emerging technologies.

The institute emphasizes practice-based, industry-integrated learning through hands-on labs, real-world case studies, and industry-relevant tools to ensure deployment-ready graduates.

3. Business Goals and Objectives

3.1 Strategic Objectives

Position IITM as a premier training and capacity-building institute for Bhutan’s digital workforce.

Increase outreach and credibility with government agencies, corporate organizations, and international partners.

Strengthen IITM’s visibility for priority domains: ICT development, cybersecurity, AI productivity, leadership, and employability.

3.2 Operational Objectives

Provide clear program discovery through structured navigation and dedicated landing pages.

Generate qualified leads through program-specific inquiry forms and clear CTAs.

Enable staff to maintain and update content through a secure CMS with role-based access.

3.3 Success Metrics (KPIs)

| KPI | Definition | Target (to be set by IITM) |
| --- | --- | --- |
| Lead Volume | Number of inquiries submitted via forms per month | TBD |
| Conversion Rate | Inquiries converted to enrollments / corporate engagements | TBD |
| Traffic Growth | Month-on-month increase in unique visitors | TBD |
| Engagement | Avg. session duration / pages per session | TBD |
| SEO Indexing | Search visibility and indexed pages | TBD |

4. Scope

4.1 In-Scope

Responsive UI/UX design and development for a dynamic website.

CMS implementation for pages, programs, media, and announcements.

Program pages and landing pages aligned to IITM offerings.

Lead-generation forms and notification workflows.

SEO baseline setup and analytics integration.

4.2 Out-of-Scope (Future Phase)

Full Learning Management System (LMS) features (student accounts, assessments, grading).

Online payments and e-commerce checkout.

Mobile application development.

5. Stakeholders and Governance

5.1 Key Stakeholders

| Stakeholder Group | Role | Responsibilities |
| --- | --- | --- |
| IITM Management | Sponsor | Strategic direction, approvals, funding authorization |
| Program Owners | Content Owners | Provide/approve program content and updates |
| Marketing/Outreach | Business Owner | Campaign alignment, lead handling process |
| IT / Vendor Team | Implementer | Build, test, deploy, maintain website |
| Website Visitors | End Users | Consume content, submit inquiries, engage with IITM |

5.2 RACI Matrix (High-Level)

| Activity | Sponsor | Business Owner | Content Owner | IT/Vendor |
| --- | --- | --- | --- | --- |
| Requirements approval | A | R | C | C |
| Information architecture / sitemap | C | A/R | C | R |
| UI/UX design approval | C | A/R | C | R |
| Content finalization | C | C | A/R | C |
| Development & deployment | C | C | C | A/R |
| Go-live acceptance | A | R | C | R |

6. Current State and Future State

6.1 Current State (Problem Statement)

Limited structured digital presentation of IITM programs and offerings.

Difficulty maintaining updated content without a content management workflow.

Insufficient targeted landing pages for specific training domains.

6.2 Future State (Target State)

Central, authoritative IITM website with structured pages and landing pages.

Secure CMS enabling non-technical users to update content.

Conversion-focused CTAs and program-specific lead capture forms.

7. Business and Functional Requirements

7.1 Information Architecture (Website Structure)

Primary Pages

Home

About IITM

Programs & Training

Training Experience & Impact

Partnerships

Contact Us

Program Landing Pages (Dedicated)

| Landing Page | Purpose / Key Content |
| --- | --- |
| Cybersecurity & Digital Defense Programs | Hands-on labs, threat simulations, real-world scenarios; areas include Foundations, Technical & Defensive, Offensive Security, GRC. |
| Microsoft 365 Copilot for Business Leaders | Executive-focused program across Teams/Outlook/Word/Excel/PowerPoint; covers prompting, productivity, and responsible AI. |
| Corporate & Government Training Solutions | Customized training aligned to skill gaps, projects, sector needs; ILT/workshops/case-based learning. |
| ICT & Software Development Training | Web/mobile, full-stack, database, API/integration, cloud-based applications, secure development. |
| Leadership & Professional Development | Leadership/management, communication, behavioral & personal development programs. |

7.2 Content Requirements

Core institutional content must include:

Institution overview (establishment, mandate, mission).

Focus areas and value proposition.

Program catalog summaries and target audiences.

Training experience, impact, clients, and partnerships.

Contact information and calls-to-action.

Focus Areas (as presented by IITM)

Digital Skills & ICT Development

Cybersecurity & Information Assurance

Leadership & Organizational Development

Emerging Technologies & AI Productivity

Workforce Readiness & Employability

Key Institutional Clients (to be showcased)

Department of IT & Telecom

Royal Bhutan Army

Bhutan Insurance Limited

Druk Green Power Corporation (DGPC)

Bhutan Postal Corporation

International Partnerships (to be showcased)

iTrain Asia

Indian Cyber Security Solutions

RedShield Training

7.3 CMS (Content Management System) Requirements

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| CMS-01 | Admin dashboard to manage pages, landing pages, and navigation menus. | Must |
| CMS-02 | Program content module to create/update program pages with CTAs. | Must |
| CMS-03 | Media library for images and documents (upload, reuse, organize). | Must |
| CMS-04 | Role-based access control (Admin, Editor, Viewer). | Must |
| CMS-05 | Content versioning and publish/unpublish scheduling (if supported). | Should |

7.4 Lead Generation and Forms

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| LEAD-01 | Contact form with standard fields (Name, Email, Phone, Organization, Message). | Must |
| LEAD-02 | Program-specific inquiry forms embedded on landing pages. | Must |
| LEAD-03 | Automated email notification to IITM upon form submission. | Must |
| LEAD-04 | Spam protection (CAPTCHA or equivalent). | Must |
| LEAD-05 | Export/report of inquiries from the admin dashboard. | Should |

7.5 Search and Navigation

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| NAV-01 | Clear top navigation with access to primary pages and programs. | Must |
| NAV-02 | Breadcrumb navigation for deeper pages. | Should |
| NAV-03 | On-site search for programs and news (if implemented). | Should |
| NAV-04 | Footer with contact info, quick links, and social links. | Must |

7.6 SEO and Analytics

| Requirement ID | Requirement | Priority |
| --- | --- | --- |
| SEO-01 | Editable meta titles/descriptions per page. | Must |
| SEO-02 | XML sitemap generation and robots.txt. | Must |
| SEO-03 | Schema/structured data where applicable (organization, breadcrumbs). | Should |
| SEO-04 | Analytics integration (e.g., Google Analytics or equivalent). | Must |

7.7 Contact and Communication Requirements

Institute of Information Technology and Management (IITM), 3rd Floor, NPPF Complex, Rabten lam, Thimphu, Bhutan. P.O. Box 576, Thimphu 11001, Bhutan

Phone: +975-2-335378 | Mobile: +975-17111576

Email: info@yangkhor.com; phubgyeltshen@yangkhor.com

Website: www.yangkhor.com

8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Target page load performance suitable for typical network conditions; optimize images and assets. |
| Availability | Website hosted with high availability and monitored uptime. |
| Security | HTTPS, secure admin login, secure coding practices, regular patching. |
| Privacy | Form submissions stored/handled securely with controlled access. |
| Usability | Mobile-first responsive design; accessibility-friendly layout and contrast. |
| Scalability | Ability to add new programs, pages, and future modules without redesign. |

9. User Personas and Key Journeys

| Persona | Primary Goal | Typical Actions |
| --- | --- | --- |
| Student / Graduate | Find ICT training and enroll | Browse ICT programs → Submit inquiry → Follow-up |
| IT Professional | Upskill (Cybersecurity/AI) | Visit landing page → Review curriculum → Request proposal |
| Corporate HR | Upskill workforce | Corporate training page → Submit request → Receive proposal |
| Government Officer | Capacity building | Explore offerings → Request customized program |
| Executive | Leadership productivity | Copilot page → Book executive session |

10. Assumptions, Dependencies, and Constraints

Assumptions

IITM will provide final approved content for each page and landing page.

IITM will nominate content owners to maintain website updates.

Hosting/domain credentials will be provided for deployment.

Dependencies

Timely content approval from IITM stakeholders.

Availability of brand assets (logo, colors, images).

Email configuration (SMTP) for form notifications.

Constraints

Budget and timeline constraints to be confirmed by IITM.

Compliance with applicable Bhutan data handling expectations for inquiry data.

11. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delayed content approval | Medium | Define content owners, deadlines, and staged approvals. |
| Security vulnerabilities | High | Adopt secure coding, HTTPS, access control, and testing. |
| Low website conversion | Medium | Strong CTAs, program landing pages, SEO and campaign alignment. |
| Incomplete requirements discovered late | High | Run requirement workshops and iterative sign-offs. |

12. Acceptance Criteria

All agreed pages and landing pages are delivered and content is correctly integrated.

CMS roles and workflows are functional and documented.

All forms submit successfully and notifications are received by IITM.

Website is responsive across desktop/tablet/mobile.

Baseline SEO components (meta, sitemap, analytics) are configured.

Go-live checklist completed and approved by IITM.

13. Implementation Approach (High-Level)

| Phase | Outputs |
| --- | --- |
| Phase 1: Discovery & Design | Sitemap, wireframes, UI mockups, finalized requirements |
| Phase 2: Build | CMS setup, page templates, landing pages, forms |
| Phase 3: Content Integration | Populate content, media optimization, SEO basics |
| Phase 4: Testing | Functional testing, security checks, performance checks |
| Phase 5: Deployment | Go-live, DNS/hosting config, monitoring setup |
| Phase 6: Handover | Admin training, documentation, support plan |

14. Future Enhancements (Roadmap)

LMS module (student portal, course registration workflows).

Online payments for paid courses.

AI chatbot for program discovery and inquiries.

Certificate verification module.

Annex A: Source Content Summary (IITM Website Content Draft)

This BRD is based on IITM’s provided website content draft covering: institutional overview, focus areas, program catalogs, landing pages, training experience/impact, partnerships, and contact details.